# BRD to Story Implementation

POC 2: Orchestrating Document-to-Code Workflow with GitHub Copilot SDK

SKAI AI-Powered SDLC Framework
Engineering Division • Q1 2026

Prepared by: Umang Bhardwaj
Date: January 28, 2026
Version: 1.0

# Table of Contents

1. Executive Summary

2. Problem Statement

3. Solution Overview

4. Workflow Architecture

4.1 Current Workflow (Manual)

4.2 Proposed Workflow (AI-Powered)

5. GitHub Copilot SDK Integration

5.1 What is GitHub Copilot SDK?

5.2 Key Capabilities

5.3 Integration Points

6. Component Breakdown

6.1 BRD Parser

6.2 Epic Generator

6.3 Story Generator

6.4 Jira Integration

6.5 Code Implementation Engine

7. System Architecture

8. Implementation Plan

9. Technical Requirements

10. Demo Scope (SKAI Customer)

11. Future Roadmap

12. References

# 1. Executive Summary

This document outlines the research and technical specification for building an AI-powered orchestration system that transforms Business Requirements Documents (BRD) into implementable code through an automated pipeline. The system leverages GitHub Copilot SDK to handle the story-to-code implementation phase, ensuring high-quality, AI-assisted development.

The solution addresses the entire Software Development Lifecycle (SDLC) from requirements gathering to deployment, with AI assistance at each stage. This approach aligns with SKAI's vision of an AI-powered development workflow.

## Key Objectives

Automate BRD to Epic/Feature/Story breakdown using GenAI

Enable AI-assisted editing and refinement of generated stories

Integrate with Jira for story management and tracking

Leverage GitHub Copilot SDK for automated code implementation

Provide end-to-end visibility from requirement to deployment

Reduce manual effort and accelerate development cycles

# 2. Problem Statement

Traditional software development faces several challenges in translating business requirements into working code:

Manual Breakdown: Converting BRDs to epics, features, and stories is time-consuming and error-prone

Context Loss: Important requirements context gets lost during manual translation

Inconsistent Stories: Different team members create stories with varying quality and detail

Implementation Gap: Stories often lack sufficient detail for efficient implementation

Feedback Loop: Long cycle times from requirement to working code

Tool Silos: Disconnected tools for requirements, planning, and development

This POC addresses these challenges by creating an integrated, AI-powered pipeline that maintains context throughout the entire journey from BRD to deployed code.

# 3. Solution Overview

The proposed solution is an AI-powered orchestration platform that automates the SDLC workflow:

┌─────────────────────────────────────────────────────────────────────┐
    │                    AI-POWERED SDLC WORKFLOW                          │
    └─────────────────────────────────────────────────────────────────────┘
    
    ┌─────────┐    ┌─────────┐    ┌─────────┐    ┌─────────┐    ┌─────────┐
    │   BRD   │───▶│  Epic   │───▶│ Feature │───▶│  Story  │───▶│  Code   │
    │ Upload  │    │ Generate│    │ Generate│    │ Generate│    │ Implement│
    └─────────┘    └─────────┘    └─────────┘    └─────────┘    └─────────┘
         │              │              │              │              │
         │              │              │              │              │
         ▼              ▼              ▼              ▼              ▼
    ┌─────────┐    ┌─────────┐    ┌─────────┐    ┌─────────┐    ┌─────────┐
    │   AI    │    │   AI    │    │   AI    │    │  Push   │    │ GitHub  │
    │ Parser  │    │ Refine  │    │ Refine  │    │ to Jira │    │ Copilot │
    └─────────┘    └─────────┘    └─────────┘    └─────────┘    │   SDK   │
                                                                └─────────┘

## Key Features

Intelligent BRD Parsing: AI extracts key requirements, actors, and acceptance criteria from documents

Hierarchical Breakdown: Automatic generation of Epic → Feature → Story hierarchy

Interactive Refinement: Users can edit and refine AI-generated content using natural language

Jira Integration: One-click push of approved stories to Jira with proper linking

Code Generation: GitHub Copilot SDK generates implementation code from stories

Quality Assurance: Automated unit test generation and code review assistance

# 4. Workflow Architecture

## 4.1 Current Workflow (Manual)

┌──────────────────────────────────────────────────────────────────────┐
    │                     CURRENT MANUAL WORKFLOW                           │
    └──────────────────────────────────────────────────────────────────────┘
    
    BRD Document ──▶ Product Manager ──▶ Epic Creation ──▶ Story Writing
         │               (Manual)          (Manual)         (Manual)
         │                  │                  │                │
         │                  ▼                  ▼                ▼
         │            [2-3 days]          [1-2 days]       [3-5 days]
         │                                                      │
         │                                                      ▼
         │                                               Developer Reads
         │                                                    Story
         │                                                      │
         │                                                      ▼
         │                                               Manual Coding
         │                                               [5-10 days]
         │                                                      │
         └──────────────────────────────────────────────────────┘
                        Total: 11-20 days per feature

Pain Points in Current Workflow:

High manual effort at each stage

Context loss between stages

Inconsistent story quality

Long feedback cycles

No traceability from requirement to code

## 4.2 Proposed Workflow (AI-Powered)

┌──────────────────────────────────────────────────────────────────────┐
    │                    PROPOSED AI-POWERED WORKFLOW                       │
    └──────────────────────────────────────────────────────────────────────┘
    
    ┌─────────────┐     ┌─────────────┐     ┌─────────────┐     ┌─────────────┐
    │    BRD      │     │    EPIC     │     │   FEATURE   │     │    STORY    │
    │   Upload    │────▶│  Generator  │────▶│  Generator  │────▶│  Generator  │
    │             │     │    (AI)     │     │    (AI)     │     │    (AI)     │
    └─────────────┘     └──────┬──────┘     └──────┬──────┘     └──────┬──────┘
                               │                   │                   │
                               ▼                   ▼                   ▼
                        ┌─────────────┐     ┌─────────────┐     ┌─────────────┐
                        │   Human     │     │   Human     │     │   Human     │
                        │   Review    │     │   Review    │     │   Review    │
                        │  & Refine   │     │  & Refine   │     │  & Refine   │
                        └─────────────┘     └─────────────┘     └──────┬──────┘
                                                                       │
                                                                       ▼
    ┌─────────────┐     ┌─────────────┐     ┌─────────────┐     ┌─────────────┐
    │  DEPLOYED   │     │   CI/CD     │     │    CODE     │     │    JIRA     │
    │    CODE     │◀────│  Pipeline   │◀────│ Generation  │◀────│    Push     │
    │             │     │             │     │(Copilot SDK)│     │             │
    └─────────────┘     └─────────────┘     └─────────────┘     └─────────────┘
    
                        Total: 3-5 days per feature (60-75% reduction)

Benefits of AI-Powered Workflow:

60-75% reduction in time from BRD to code

Consistent story quality with AI standardization

Full traceability from requirement to implementation

Human-in-the-loop for quality control

Integrated toolchain eliminates context switching

# 5. GitHub Copilot SDK Integration

## 5.1 What is GitHub Copilot SDK?

The GitHub Copilot SDK is a multi-platform software development kit that enables developers to integrate GitHub Copilot's AI capabilities directly into their applications and services. It provides programmatic access to Copilot's code generation, completion, and assistance features.

Reference: https://github.com/github/copilot-sdk

Key Characteristics:

Multi-platform support (Python, JavaScript, etc.)

Programmatic access to Copilot capabilities

Context-aware code generation

Integration with existing development workflows

Enterprise-grade security and compliance

## 5.2 Key Capabilities

| Capability | Description | Use in POC |
| --- | --- | --- |
| Code Generation | Generate code from natural language descriptions | Story to implementation code |
| Code Completion | Context-aware code suggestions | Assist during refinement |
| Code Explanation | Explain existing code in natural language | Documentation generation |
| Test Generation | Generate unit tests for code | Automated test creation |
| Code Review | AI-assisted code review suggestions | Quality assurance |
| Refactoring | Suggest code improvements | Code optimization |

## 5.3 Integration Points

The GitHub Copilot SDK will be integrated at the following points in the workflow:

Story to Code: When a story is approved, Copilot SDK generates initial implementation code based on story details, acceptance criteria, and technical context.

Unit Test Generation: After code generation, Copilot SDK creates corresponding unit tests to ensure code quality.

Code Review Assistance: Before PR creation, Copilot SDK reviews generated code and suggests improvements.

Documentation: Copilot SDK generates inline comments and documentation for the generated code.

Commit & PR: Through MCP Server integration, Copilot can create commits and pull requests.

# 6. Component Breakdown

## 6.1 BRD Parser

Purpose: Extract structured information from Business Requirements Documents

Capabilities:

Support for multiple document formats (DOCX, PDF, TXT)

AI-powered extraction of requirements, actors, and constraints

Identification of functional and non-functional requirements

Automatic categorization and prioritization

Context preservation for downstream processing

## 6.2 Epic Generator

Purpose: Transform parsed BRD into high-level Epics

Capabilities:

Group related requirements into coherent epics

Generate epic titles and descriptions

Define epic acceptance criteria

Estimate epic complexity and effort

Allow human editing and refinement

## 6.3 Story Generator

Purpose: Break down features into implementable user stories

Story Format:

As a [user type], I want to [action], so that [benefit].

Acceptance Criteria:
- Given [context], When [action], Then [outcome]
- ...

Technical Notes:
- Implementation hints
- Dependencies
- API specifications

## 6.4 Jira Integration

Purpose: Push approved stories to Jira with proper hierarchy

Features:

Create Epics with proper metadata

Create Stories linked to parent Epics

Set story points and priority

Add labels and components

Maintain bi-directional sync

## 6.5 Code Implementation Engine (GitHub Copilot SDK)

Purpose: Generate implementation code from approved stories

Process:

Story Details ──▶ Context Building ──▶ Code Generation ──▶ Test Generation
         │                   │                   │                   │
         ▼                   ▼                   ▼                   ▼
    - Title            - Project structure  - Implementation    - Unit tests
    - Description      - Existing code      - API handlers      - Integration tests
    - Acceptance       - Tech stack         - Data models       - Test fixtures
      criteria         - Patterns           - Business logic

# 7. System Architecture

┌─────────────────────────────────────────────────────────────────────────────┐
    │                           SYSTEM ARCHITECTURE                                │
    └─────────────────────────────────────────────────────────────────────────────┘
    
    ┌─────────────────────────────────────────────────────────────────────────────┐
    │                              PRESENTATION LAYER                              │
    │  ┌─────────────┐  ┌─────────────┐  ┌─────────────┐  ┌─────────────┐        │
    │  │ BRD Upload  │  │   Workflow  │  │    Story    │  │    Code     │        │
    │  │    UI       │  │  Dashboard  │  │   Editor    │  │   Preview   │        │
    │  └─────────────┘  └─────────────┘  └─────────────┘  └─────────────┘        │
    └─────────────────────────────────────────────────────────────────────────────┘
                                         │
                                         ▼
    ┌─────────────────────────────────────────────────────────────────────────────┐
    │                            ORCHESTRATION LAYER                               │
    │  ┌─────────────────────────────────────────────────────────────────────┐   │
    │  │                      Workflow Engine (Python)                        │   │
    │  │   BRD Parser ──▶ Epic Gen ──▶ Feature Gen ──▶ Story Gen ──▶ Code   │   │
    │  └─────────────────────────────────────────────────────────────────────┘   │
    └─────────────────────────────────────────────────────────────────────────────┘
                                         │
                                         ▼
    ┌─────────────────────────────────────────────────────────────────────────────┐
    │                             AI SERVICES LAYER                                │
    │  ┌───────────────┐  ┌───────────────┐  ┌───────────────┐                   │
    │  │   OpenAI /    │  │    GitHub     │  │    GitHub     │                   │
    │  │  Azure OpenAI │  │  Copilot SDK  │  │  MCP Server   │                   │
    │  │  (Text Gen)   │  │ (Code Gen)    │  │  (Git Ops)    │                   │
    │  └───────────────┘  └───────────────┘  └───────────────┘                   │
    └─────────────────────────────────────────────────────────────────────────────┘
                                         │
                                         ▼
    ┌─────────────────────────────────────────────────────────────────────────────┐
    │                            INTEGRATION LAYER                                 │
    │  ┌───────────────┐  ┌───────────────┐  ┌───────────────┐                   │
    │  │     Jira      │  │    GitHub     │  │    CI/CD      │                   │
    │  │     API       │  │     API       │  │   Pipeline    │                   │
    │  └───────────────┘  └───────────────┘  └───────────────┘                   │
    └─────────────────────────────────────────────────────────────────────────────┘
                                         │
                                         ▼
    ┌─────────────────────────────────────────────────────────────────────────────┐
    │                              DATA LAYER                                      │
    │  ┌───────────────┐  ┌───────────────┐  ┌───────────────┐                   │
    │  │   Project     │  │   Workflow    │  │   Generated   │                   │
    │  │   Database    │  │    State      │  │     Code      │                   │
    │  └───────────────┘  └───────────────┘  └───────────────┘                   │
    └─────────────────────────────────────────────────────────────────────────────┘

# 8. Implementation Plan

## Phase 1: BRD to Story (Week 1-3) - DEMO SCOPE

Build BRD upload and parsing functionality

Implement AI-powered Epic generation

Implement Feature breakdown from Epics

Implement Story generation from Features

Create UI for review and editing at each stage

Integrate with Jira for story push

Demo Deliverable: BRD → Epic → Feature → Story → Jira workflow with AI refinement capability

## Phase 2: Story to Code (Week 4-6) - COPILOT SDK

Integrate GitHub Copilot SDK

Build context gathering for code generation

Implement story-to-code transformation

Add unit test generation capability

Create code preview and editing interface

Implement code commit workflow

## Phase 3: CI/CD Integration (Week 7-8)

Set up GitHub MCP Server for Git operations

Implement automated PR creation

Integrate with CI/CD pipeline triggers

Add deployment tracking

End-to-end workflow testing

# 9. Technical Requirements

## 9.1 Prerequisites

GitHub Organization with Copilot Business/Enterprise

Access to GitHub Copilot SDK

Jira Cloud or Server instance

OpenAI API or Azure OpenAI access (for text generation)

Python 3.9 or higher

## 9.2 Technology Stack

| Component | Technology | Purpose |
| --- | --- | --- |
| Backend | Python / FastAPI | API and orchestration |
| Frontend | React / Streamlit | User interface |
| AI - Text | OpenAI GPT-4 / Azure OpenAI | BRD parsing, story generation |
| AI - Code | GitHub Copilot SDK | Code generation |
| Git Operations | GitHub MCP Server | Commits, PRs, branches |
| Project Management | Jira REST API | Story management |
| Database | PostgreSQL / SQLite | Workflow state storage |
| Document Parsing | python-docx, PyPDF2 | BRD file processing |

# 10. Demo Scope (SKAI Customer)

Based on discussions with SKAI, the initial demo will focus on the first three steps of the workflow. The story implementation and CI/CD phases will be shown as a point of view for future capability.

## Demo Flow

┌──────────────────────────────────────────────────────────────────┐
    │                    DEMO SCOPE (Phase 1)                          │
    └──────────────────────────────────────────────────────────────────┘
    
    1. Upload BRD Document
           │
           ▼
    2. AI generates Epics ──▶ User reviews & edits with AI assistance
           │
           ▼
    3. AI generates Features ──▶ User reviews & refines
           │
           ▼
    4. AI generates Stories ──▶ User edits using AI
           │
           ▼
    5. Push to Jira ──▶ Epics and Stories created with proper linking
    
    ┌──────────────────────────────────────────────────────────────────┐
    │                    FUTURE CAPABILITY (Phase 2-3)                 │
    └──────────────────────────────────────────────────────────────────┘
    
    6. Select Story for Implementation
           │
           ▼
    7. GitHub Copilot SDK generates code
           │
           ▼
    8. Unit tests auto-generated
           │
           ▼
    9. PR created via MCP Server
           │
           ▼
    10. CI/CD pipeline triggered

# 11. Future Roadmap

Q1 2026: BRD to Jira workflow with AI refinement (Demo)

Q2 2026: GitHub Copilot SDK integration for code generation

Q2 2026: Unit test and integration test automation

Q3 2026: Full CI/CD pipeline integration

Q3 2026: Multi-repository support

Q4 2026: Advanced analytics and insights

Q4 2026: Custom workflow templates

# 12. References

GitHub Copilot SDK
https://github.com/github/copilot-sdk

GitHub Copilot Metrics Viewer
https://github.com/github-copilot-resources/copilot-metrics-viewer

Jira REST API Documentation
https://developer.atlassian.com/cloud/jira/platform/rest/v3/

Model Context Protocol (MCP)
https://modelcontextprotocol.io/

OpenAI API Documentation
https://platform.openai.com/docs/

Alok Pandey's BRD Workflow Document
Internal - Xoriant

SKAI Requirements
Internal - Customer Documentation

# Appendix A: Sample Story Format

┌──────────────────────────────────────────────────────────────────┐
    │  STORY: User Login with Email                                    │
    ├──────────────────────────────────────────────────────────────────┤
    │  Epic: User Authentication                                       │
    │  Feature: Email-based Login                                      │
    │  Priority: High                                                  │
    │  Story Points: 5                                                 │
    ├──────────────────────────────────────────────────────────────────┤
    │  USER STORY:                                                     │
    │  As a registered user,                                           │
    │  I want to log in using my email and password,                   │
    │  So that I can access my personalized dashboard.                 │
    ├──────────────────────────────────────────────────────────────────┤
    │  ACCEPTANCE CRITERIA:                                            │
    │  1. Given I am on the login page,                                │
    │     When I enter valid email and password,                       │
    │     Then I should be redirected to my dashboard.                 │
    │                                                                  │
    │  2. Given I enter invalid credentials,                           │
    │     When I click submit,                                         │
    │     Then I should see an error message.                          │
    │                                                                  │
    │  3. Given I enter an unregistered email,                         │
    │     When I click submit,                                         │
    │     Then I should see "User not found" message.                  │
    ├──────────────────────────────────────────────────────────────────┤
    │  TECHNICAL NOTES:                                                │
    │  - Use JWT for session management                                │
    │  - Password must be hashed with bcrypt                           │
    │  - Rate limit: 5 attempts per minute                             │
    │  - API Endpoint: POST /api/auth/login                            │
    └──────────────────────────────────────────────────────────────────┘

# Appendix B: Glossary

BRD: Business Requirements Document - Formal document describing business needs

Epic: Large body of work that can be broken down into smaller features/stories

Feature: Functionality that delivers value, broken down from epics

Story: User story - smallest unit of work representing user value

Copilot SDK: Software Development Kit for integrating GitHub Copilot capabilities

MCP: Model Context Protocol - Protocol for AI agents to interact with tools

SDLC: Software Development Lifecycle

CI/CD: Continuous Integration / Continuous Deployment